# RIAM Accordo AI - Implementation Task List

## Overview

This task list implements the RIAM Accordo AI system incrementally, building from basic infrastructure to full MVP functionality. Each task references specific requirements and builds on previous steps.

Reference Documents: - Requirements: .kiro/specs/RIAM/requirements.md - Design: .kiro/specs/RIAM/design.md

Progress Legend: - [ ] Not Started - [x] Completed - [⚠] In Progress

## Phase 1: Infrastructure & Core Setup

### Task 1.1: Project Structure & Dependencies

Requirements Reference: Section 12.1 (Infrastructure as Code), Section 10.4 (Component Library) Description: Set up the foundational project structure with all necessary dependencies

- Initialize React TypeScript project with Vite

- Configure Tailwind CSS and Shadcn/ui component library

- Set up AWS CDK project structure for infrastructure

- Configure development environment with ESLint, Prettier, and TypeScript

- Create basic folder structure: /src/components, /src/pages, /src/types, /src/utils

- Set up Jest testing framework with React Testing Library

- Configure Playwright for E2E testing

### Task 1.2: AWS Infrastructure Foundation

Requirements Reference: Section 4 (Technical Architecture), Section 12.1 (Infrastructure as Code) Description: Deploy core AWS services using CDK

- Create CDK stack for DynamoDB tables (Students, Recordings, Feedback, ChatSessions)

- Set up S3 bucket for recording storage with lifecycle policies

- Configure API Gateway with CORS and basic routing

- Deploy Lambda functions for authentication and basic CRUD operations

- Set up CloudWatch logging and monitoring

- Create unit tests for CDK constructs

- Set up CloudFormation drift detection

### Task 1.3: Authentication System

Requirements Reference: US-1 (Student Login), Section 6.1.2 (Authentication Errors) Description: Implement JWT-based authentication with role-based access control

- Create JWT token generation and validation Lambda functions

- Implement login/logout API endpoints

- Create user registration flow for students and teachers

- Set up role-based access control (Student, Teacher, Admin)

- Implement token refresh mechanism

- Write unit tests for authentication logic

- Test token expiration and security scenarios

## Phase 2: Data Models & Core APIs

### Task 2.1: Database Schema Implementation

Requirements Reference: Section 3 (Data Models), Section 5.3.1 (Score Calculation Accuracy) Description: Implement all data models with proper validation and constraints

- Create Student profile data model with development scores

- Implement Recording data model with metadata and S3 references

- Create AIFeedback data model with technical and expressive scores

- Set up ChatSession and ChatMessage models for AI coaching

- Implement TeacherChecklist data model for manual assessments

- Add data validation rules and constraints

- Create property-based tests for data model validation

- Test score calculation accuracy with edge cases

### Task 2.2: Student Management APIs

Requirements Reference: US-1 (View Digital Passport), US-6 (Teacher Dashboard) Description: Create CRUD operations for student data management

- Implement GET /api/students/{id} for student profile retrieval

- Create PUT /api/students/{id} for profile updates

- Implement GET /api/students for teacher student list (filtered by assignment)

- Add student search and filtering capabilities

- Create development score calculation and update logic

- Implement student progress timeline generation

- Write integration tests for student APIs

- Test access control - students can only access own data

### Task 2.3: Recording Management APIs

Requirements Reference: US-2 (Upload Recording), US-3 (Receive AI Feedback) Description: Handle recording uploads and metadata management

- Create POST /api/recordings for file upload with metadata

- Implement S3 presigned URL generation for direct uploads

- Add GET /api/recordings/{id} for recording retrieval

- Create recording status tracking (uploaded, processing, analyzed)

- Implement file validation (type, size limits per requirements)

- Add recording list API with filtering and pagination

- Test file upload with various formats and sizes

- Test concurrent upload scenarios

## Phase 3: AI Integration & Feedback System

### Task 3.1: Amazon Bedrock Integration

Requirements Reference: Section 11.1 (Bedrock Configuration), Section 11.2 (Audio Analysis) Description: Integrate with Amazon Bedrock for AI-powered feedback

- Set up Bedrock Nova Pro client for audio analysis

- Create audio analysis Lambda function with retry logic

- Implement feedback generation with technical and expressive scoring

- Add recommendation generation based on analysis results

- Create feedback storage and retrieval system

- Implement error handling and circuit breaker pattern

- Create mock Bedrock responses for testing

- Test AI service failure scenarios and recovery

### Task 3.2: AI Coaching Conversational System

Requirements Reference: US-4 (Chat with AI Coach), Section 11.3 (Conversation Flow) Description: Implement conversational AI using Bedrock AgentCore

- Set up Bedrock AgentCore Nova Lite for coaching conversations

- Create chat session management system

- Implement four conversation types: goal-setting, reflection, progress, motivation

- Add conversation context maintenance across messages

- Create student context integration (recent recordings, progress)

- Implement real-time chat via WebSocket connections

- Test conversation quality and context preservation

- Create automated dialogue quality assessment

### Task 3.3: Feedback Quality & Validation System

Requirements Reference: US-7 (Teacher Validation), Section 5.6.1 (AI Quality Assurance) Description: Enable teacher validation and feedback quality monitoring

- Create teacher feedback validation interface

- Implement feedback approval/revision workflow

- Add teacher comment system for supplementary feedback

- Create feedback quality metrics tracking

- Implement user feedback collection (thumbs up/down)

- Add feedback analytics dashboard for admins

- Test teacher validation workflow end-to-end

- Create feedback quality regression tests

## Phase 4: Frontend User Interfaces

### Task 4.1: Student Dashboard & Navigation

Requirements Reference: US-1 (View Digital Passport), Section 10.2 (Page Components) Description: Create the main student interface with navigation

- Build responsive navigation header with user menu

- Create student dashboard with welcome section and quick actions

- Implement development score cards with sparkline trends

- Add recent activity feed with timeline visualization

- Create upcoming goals section with progress tracking

- Implement practice streak badge and gamification elements

- Test responsive design across mobile, tablet, desktop

- Verify accessibility compliance with screen readers

### Task 4.2: Digital Passport Visualization

Requirements Reference: US-1 (Digital Passport), Section 10.5 (Quadrant Pie Chart) Description: Create the 4-quadrant development visualization

- Implement interactive pie chart using Recharts

- Create dimension detail cards with expandable content

- Add progress timeline with filtering capabilities

- Build milestone gallery showcasing achievements

- Implement passport export to PDF functionality

- Add trend indicators and historical progress charts

- Test chart rendering with various data scenarios

- Verify color contrast and accessibility of visualizations

### Task 4.3: Recording Upload & Playback Interface

Requirements Reference: US-2 (Upload Recording), US-3 (AI Feedback View) Description: Build recording management and feedback viewing interfaces

- Create drag-drop file upload component with progress tracking

- Implement recording metadata form (piece, composer, level)

- Build audio/video playback interface with waveform visualization

- Create feedback display with technical and expressive scores

- Add recommendation list with actionable next steps

- Implement teacher comment display when validated

- Test upload with large files and network interruptions

- Verify audio playback across different browsers

### Task 4.4: AI Coach Chat Interface

Requirements Reference: US-4 (AI Coach Chat), Section 10.2 (Chat Components) Description: Build the conversational AI coaching interface

- Create conversation type selector (4 dialogue types)

- Implement real-time chat interface with WebSocket connection

- Add typing indicators and message status display

- Create suggested prompts and quick action buttons

- Implement chat history sidebar with session management

- Add message feedback system (thumbs up/down with optional text)

- Test real-time messaging and connection handling

- Verify chat accessibility with keyboard navigation

## Phase 5: Teacher & Admin Interfaces

### Task 5.1: Teacher Dashboard & Student Management

Requirements Reference: US-6 (Teacher Dashboard), US-7 (Validate Feedback) Description: Create teacher interfaces for student monitoring and feedback validation

- Build teacher dashboard with student overview cards

- Implement student filtering and search functionality

- Create “needs attention” alerts for struggling students

- Add cohort metrics and progress trend visualizations

- Implement feedback validation interface with side-by-side view

- Create teacher comment system for supplementary feedback

- Test teacher access control - only assigned students visible

- Verify teacher workflow efficiency and usability

### Task 5.2: Teacher Checklist System

Requirements Reference: Section 8 (Teacher Checklist), US-7 (Teacher Validation) Description: Implement manual assessment checklist for teachers

- Create checklist entry form with instrument-specific skills

- Implement term-based assessment tracking (3 times per year)

- Add checklist score calculation and integration with development scores

- Create checklist history and progress tracking

- Implement bulk checklist operations for multiple students

- Add checklist analytics and reporting for teachers

- Test checklist score calculation accuracy

- Verify integration with overall development score weighting

### Task 5.3: Admin Dashboard & System Management

Requirements Reference: US-9 (Import Mock Data), US-10 (System Health), US-11 (AI Monitoring) Description: Build administrative interfaces for system management

- Create admin dashboard with system health metrics

- Implement mock data import interface with validation

- Add AI feedback quality monitoring dashboard

- Create user management interface (students, teachers, admins)

- Implement system configuration and settings management

- Add error monitoring and alerting interface

- Test data import with various file formats and error scenarios

- Verify admin access controls and security measures

## Phase 6: Reports & Analytics

### Task 6.1: Student Progress Reports

Requirements Reference: US-8 (Generate Reports), Section 10.2 (Analytics Charts) Description: Create comprehensive reporting system for progress tracking

- Implement individual student progress reports with charts

- Create cohort comparison and analytics reports

- Add date range filtering and custom report generation

- Implement PDF and CSV export functionality

- Create visual charts using Recharts (bar, line, distribution)

- Add report scheduling and automated generation

- Test report accuracy against source data

- Verify export formats maintain data integrity

### Task 6.2: AI Performance Analytics

Requirements Reference: US-11 (AI Monitoring), Section 5.6 (AI Quality Properties) Description: Build analytics for AI system performance and quality

- Create AI feedback quality metrics dashboard

- Implement user satisfaction tracking and analysis

- Add conversation quality monitoring for coaching sessions

- Create model performance regression tracking

- Implement A/B testing framework for AI improvements

- Add feedback correlation analysis (AI vs teacher validation)

- Test analytics accuracy and real-time updates

- Verify privacy compliance in analytics data collection

## Phase 7: Data Integration & Mock Data

### Task 7.1: Mock Data Implementation

Requirements Reference: US-9 (Import Mock Data), Section 13.A (Mock Data Schema) Description: Implement comprehensive mock data system for demonstration

- Create 5 sample student profiles with realistic development scores

- Generate mock recording files with associated metadata

- Implement sample AI feedback data with various quality levels

- Create mock teacher checklist data across multiple terms

- Generate sample chat conversation history for coaching sessions

- Add mock exam results and external assessment data

- Test data consistency across all integrated systems

- Verify mock data covers all user story scenarios

### Task 7.2: Data Import/Export System

Requirements Reference: US-9 (Import Mock Data), Section 5.7.1 (Integration Accuracy) Description: Build robust data import and export capabilities

- Create CSV import system with validation and error handling

- Implement JSON data import for complex nested structures

- Add import summary reporting (processed, errors, warnings)

- Create rollback capability for failed imports

- Implement data export functionality for backup and migration

- Add data transformation utilities for legacy system integration

- Test import with malformed data and edge cases

- Verify rollback functionality preserves data integrity

## Phase 8: Performance & Security

### Task 8.1: Performance Optimization

Requirements Reference: Section 5.2 (Performance Properties), Section 7.3 (Performance Testing) Description: Optimize system performance for production readiness

- Implement API response caching strategies

- Add database query optimization and indexing

- Create S3 CloudFront distribution for static assets

- Implement lazy loading for large data sets

- Add connection pooling and request throttling

- Optimize bundle sizes and implement code splitting

- Conduct load testing with realistic user scenarios

- Verify performance benchmarks meet requirements (<3s page load)

### Task 8.2: Security Hardening

Requirements Reference: Section 5.4 (Security Properties), Section 7.4 (Security Testing) Description: Implement comprehensive security measures

- Add input validation and sanitization across all endpoints

- Implement rate limiting and DDoS protection

- Create security headers and HTTPS enforcement

- Add file upload security scanning and validation

- Implement audit logging for sensitive operations

- Create data encryption at rest and in transit

- Conduct security penetration testing

- Verify GDPR compliance and data protection measures

## Phase 9: Testing & Quality Assurance

### Task 9.1: Comprehensive Test Suite

Requirements Reference: Section 7 (Testing Strategy), Section 5 (Correctness Properties) Description: Implement full testing coverage across all system components

- Create unit tests for all business logic functions (70% coverage target)

- Implement integration tests for API workflows

- Add end-to-end tests for critical user journeys

- Create property-based tests for score calculations

- Implement AI quality regression tests

- Add accessibility testing with automated tools

- Create performance regression test suite

- Implement security testing automation

### Task 9.2: Error Handling & Monitoring

Requirements Reference: Section 6 (Error Handling), Section 5.5 (Availability Properties) Description: Implement robust error handling and system monitoring

- Create comprehensive error handling with user-friendly messages

- Implement retry logic and circuit breaker patterns

- Add CloudWatch monitoring and alerting

- Create error tracking and reporting system

- Implement graceful degradation for service failures

- Add health check endpoints for all services

- Test error scenarios and recovery procedures

- Verify monitoring alerts trigger correctly

## Phase 10: Deployment & Documentation

### Task 10.1: Production Deployment

Requirements Reference: Section 12 (Deployment Strategy) Description: Deploy system to production environment with proper CI/CD

- Create CloudFormation templates for production infrastructure

- Set up CI/CD pipeline with automated testing and deployment

- Configure production monitoring and logging

- Implement backup and disaster recovery procedures

- Create deployment rollback procedures

- Add production security configurations

- Test deployment pipeline with staging environment

- Verify production monitoring and alerting

### Task 10.2: Documentation & User Guides

Requirements Reference: All user stories and system requirements Description: Create comprehensive documentation for all user types

- Create user guides for students (dashboard, uploads, coaching)

- Write teacher documentation (validation, checklists, reports)

- Create admin guides (system management, data import, monitoring)

- Document API specifications and integration guides

- Create troubleshooting guides and FAQ

- Add system architecture and maintenance documentation

- Test documentation accuracy with real user scenarios

- Verify all features are properly documented

## Summary

Total Tasks: 10 phases, 20 major tasks, 160+ individual implementation items Estimated Timeline: 8-12 weeks for full MVP implementation Testing Tasks: 40+ optional testing sub-tasks marked with “*” Key Dependencies: AWS services (DynamoDB, S3, Lambda, Bedrock), React ecosystem

Critical Path: 1. Infrastructure setup → Data models → AI integration → Frontend interfaces → Testing & deployment

Success Criteria: - All user stories (US-1 through US-11) fully implemented - All correctness properties verified through testing - System ready for hackathon demonstration - Comprehensive documentation and deployment procedures